# AI Submission Automation System

## Consultant Implementation Playbook for Staffing Firms

# 1. Document Purpose

This document serves as:

- A complete implementation guide for building AI-powered submission automation for staffing firms.

- A reusable SOP (Standard Operating Procedure).

- A consultant playbook for future staffing clients.

- A technical and business reference document.

- A learning journal documenting implementation decisions, challenges, solutions, and workflow architecture.

The system focuses on automating recruiter submission workflows for MSP/VMS staffing environments while maintaining compliance and resume integrity.

# 2. Business Problem Statement

## 2.1 Existing Manual Process

Recruiters manually perform the following repetitive tasks:

- Open candidate resume

- Read and extract candidate details

- Fill submission email template

- Fill attestation template

- Fill client submission template

- Format resume manually

- Attach files

- Send to manager or MSP

This process is:

- repetitive,

- time-consuming,

- error-prone,

- difficult to scale,

- mentally exhausting for recruiters.

## 2.2 Desired Automated Workflow

The desired workflow is:

Resume Upload
↓
AI Extraction
↓
Template Population
↓
Document Generation
↓
Email Content Generation
↓
Download Submission Package

# 3. System Objectives

## 3.1 Primary Objectives

The automation system must:

- Reduce recruiter manual work

- Improve submission speed

- Standardize formatting

- Reduce submission errors

- Improve recruiter productivity

- Preserve resume authenticity

- Generate reusable submission documents

## 3.2 Critical Compliance Rule

IMPORTANT:

The system must NEVER:

- modify resume content,

- enhance experience,

- rewrite projects,

- add fake skills,

- hallucinate information.

AI is ONLY used for:

- extraction,

- formatting,

- template population,

- workflow automation.

# 4. Consultant Mindset

This project should NOT be viewed as software development.

This project should be viewed as:

BUSINESS WORKFLOW AUTOMATION

The consultant's responsibility is:

INPUT → PROCESS → BUSINESS RULES → OUTPUT

Example:

INPUT:

- Resume

PROCESS:

- AI extraction

BUSINESS RULES:

- Client-specific templates

OUTPUT:

- Submission package

# 5. Phase 1 Scope (Initial MVP)

## 5.1 Phase 1 Deliverables

The MVP (Minimum Viable Product) includes:

- Resume upload

- AI extraction

- JSON structured output

- Submission email generation

- Attestation document generation

- Client submission document generation

## 5.2 Excluded from Phase 1

The following are intentionally excluded initially:

- ATS integration

- VMS auto-submission

- Browser automation

- Outlook integration

- Database management

- Multi-user authentication

- Dashboards

- Analytics

- Candidate matching

Reason:
The goal is rapid implementation and learning.

# 6. Recommended Technology Stack

## 6.1 Core Stack

| Component | Tool |
| --- | --- |
| AI Engine | ChatGPT |
| Workflow Automation | N8N |
| Templates | Google Docs |
| Storage | Google Drive |
| Parsing | ChatGPT extraction |
| Document Output | PDF/DOCX |
| User Interface | N8N Forms |

## 6.2 Why This Stack Was Chosen

### Reason 1 — Beginner Friendly

Minimal coding required.

### Reason 2 — Fast Prototyping

Can build MVP quickly.

### Reason 3 — Consultant Friendly

Easy to demo to staffing firms.

### Reason 4 — Cost Effective

Free or low-cost tools available.

# 7. Implementation Philosophy

The implementation follows these principles:

## 7.1 Start Small

Do NOT automate everything at once.

Build:
1 small working workflow
before building advanced systems.

## 7.2 Validate Before Scaling

The workflow must first work reliably for:
5–10 submissions/day.

## 7.3 Human-in-the-Loop

Recruiter review is mandatory before submission.

Reason:

- Compliance

- Accuracy

- Client trust

# 8. Folder Structure

Create the following folder structure in Google Drive:

AI Submission Automation/
│
├── Resumes/
├── Templates/
│ ├── Attestation/
│ ├── Client Submission/
│ └── Email Templates/
│
├── Generated Documents/
│ ├── Attestation/
│ ├── Client Submission/
│ └── Emails/
│
├── Test Resumes/
├── Client Wise Configurations/
└── SOP Documentation/

# 9. Learning Methodology

This implementation should be learned in layers.

## Layer 1 — Workflow Thinking

Understand:

- triggers,

- inputs,

- outputs,

- automation flow.

## Layer 2 — AI Prompting

Learn:

- extraction prompts,

- formatting prompts,

- structured outputs.

## Layer 3 — Automation Tools

Learn:

- N8N workflows,

- Google Docs integration,

- file handling.

## Layer 4 — Consultant Thinking

Learn:

- staffing pain points,

- ROI,

- scalability,

- operational efficiency.

# 10. Documentation Rules Going Forward

For every implementation step, document:

- Objective

- Business value

- Tools used

- Setup steps

- Screens/configurations

- Inputs

- Outputs

- Prompt used

- Common errors

- Troubleshooting

- Lessons learned

- Consultant insights

# 11. Question & Clarification Logging Section

IMPORTANT:

Whenever questions arise during implementation, document:

- Question

- Root cause

- Clarification

- Final solution

- Best practice

This ensures future users can implement independently without repeated confusion.

Example format:

## Q1. Why use JSON output instead of plain text?

### Clarification

JSON provides structured data that automation tools can map reliably.

### Business Reason

Structured output improves automation stability.

### Final Decision

Use structured JSON extraction format.

# 12. Success Criteria for Phase 1

Phase 1 is considered successful when:

- Resume upload works

- Candidate extraction works reliably

- Email content generates correctly

- Attestation document generates correctly

- Client submission document generates correctly

- Resume content remains unchanged

- Workflow can support daily recruiter usage

# 13. Long-Term Consultant Vision

This system can evolve into:

- AI recruiter assistant

- Staffing workflow automation platform

- MSP/VMS automation system

- AI operations consulting service

- Recruitment productivity framework

Potential future services:

- AI implementation for staffing firms

- Recruiter automation consulting

- Submission workflow optimization

- AI recruiter productivity systems

# 14. Current Status

## Phase

Phase 1 — Planning & Architecture

## Completed

- Workflow identification

- Technology selection

- System architecture planning

- Automation philosophy definition

- Consultant positioning framework

## Next Step

Build first workflow:

Resume Upload
↓
AI Extraction
↓
JSON Output

# 15. Phase 1 – Module 1

# AI Resume Extraction Engine

## 15.1 Module Objective

Build a reliable AI-powered resume extraction engine capable of converting unstructured resumes into structured candidate records.

The extraction engine serves as the foundation for all future automation modules.

Without reliable extraction:

- Document generation fails

- Email generation fails

- Candidate tracking fails

- Workflow automation becomes unstable

## 15.2 Module Scope

### Input

- DOCX Resume

- PDF Resume (text selectable)

### Processing

- Resume content extraction

- AI-based field identification

- JSON generation

### Output

Structured Candidate JSON

## 15.3 Candidate Master Record

The following JSON schema has been standardized and approved.

{
  "candidate_name": "",
  "phone": "",
  "email": "",
  "location": "",
  "visa_status": "",
  "linkedin": "",
  "skills": [],
  "total_experience": "",
  "current_company": "",
  "education": [],
  "certifications": [],
  "availability": "",
  "rate": "",
  "work_authorization": ""
}

## 15.4 Extraction Rules

### Allowed

- Extract information

- Organize information

- Return structured JSON

### Not Allowed

- Resume rewriting

- Resume enhancement

- Skill inference

- Experience calculation

- Summary generation

- Content modification

## 15.5 Compliance Principles

The extraction engine must:

- Preserve resume authenticity

- Avoid hallucinations

- Leave missing values blank

- Return only available information

## 15.6 Approved Extraction Prompt

The extraction prompt has been tested and validated.

Status:

APPROVED FOR PRODUCTION USE

(Insert latest approved extraction prompt here.)

## 15.7 Validation Testing

The extraction prompt was tested against:

### Resume Types

- DOCX resumes

- PDF resumes

- Different formatting styles

- Different skill sets

- Missing information scenarios

### Validation Checklist

| Validation Item | Result |
| --- | --- |
| JSON Structure | Passed |
| Name Extraction | Passed |
| Contact Information | Passed |
| Skills Extraction | Passed |
| Missing Values | Passed |
| Hallucination Prevention | Passed |

## 15.8 Lessons Learned

### Lesson 1

Structured JSON is significantly more reliable than plain-text outputs.

### Lesson 2

Prompt reliability is more important than automation complexity.

### Lesson 3

Extraction quality must be validated manually before workflow automation begins.

## 15.9 Consultant Insight

Most staffing automation failures occur because teams automate before validating extraction quality.

The correct implementation sequence is:

Resume Extraction Stability
↓
Workflow Automation
↓
Document Automation
↓
Scaling

## 15.10 Module Status

Status:

COMPLETED

# 16. Architecture Decision Log

## Decision #001

### Topic

Implementation Approach

### Options Evaluated

#### Option A

No-Code Workflow Automation

Tools:

- ChatGPT/OpenAI

- N8N

- Google Drive

- Google Docs

- Google Sheets

#### Option B

Hybrid Development

Tools:

- Python

- APIs

- N8N

#### Option C

Local AI Infrastructure

Tools:

- Ollama

- Open-source LLMs

### Decision

Proceed with Option A.

### Reasoning

Primary objective:

- Learn AI consulting

- Learn workflow automation

- Build staffing-specific solutions

- Deliver business value quickly

Not intended to become:

- Software engineer

- AI infrastructure specialist

### Benefits

- Faster implementation

- Lower technical complexity

- Easier client demonstrations

- Easier maintenance

- Better consultant positioning

### Future Review

Evaluate local AI only after Phase 1 completion.

### Status

APPROVED

# 17. Phase 1 – Module 2

# Resume Upload Automation

## 17.1 Module Objective

Eliminate manual copy-and-paste operations between resumes and ChatGPT.

## 17.2 Business Problem

Current Process:

Resume
↓
Open Resume
↓
Copy Text
↓
Paste Into ChatGPT
↓
Generate JSON

Issues:

- Manual effort

- Human error

- Time consuming

- Not scalable

## 17.3 Desired Automated Process

Resume Upload
↓
Text Extraction
↓
AI Extraction
↓
JSON Generation
↓
Storage

## 17.4 Module Scope

### Included

- Resume upload

- Resume storage

- Resume text extraction

- AI extraction

- JSON generation

- Candidate record creation

### Excluded

- Email generation

- Attestation generation

- Client submission generation

These will be completed in later modules.

## 17.5 Workflow Architecture

Recruiter
↓
Resume Upload
↓
N8N Form
↓
Google Drive
↓
Resume Text Extraction
↓
OpenAI Extraction Engine
↓
Candidate JSON
↓
Google Sheet
↓
Google Drive Archive

## 17.6 Approved Storage Strategy

### Option Selected

Google Sheets + Google Drive

### Reason

Google Sheet:

- Candidate registry

- Searchable records

- Reporting

Google Drive:

- Extraction archive

- Audit trail

- Recovery mechanism

### Candidate Data Flow

Resume
↓
JSON
↓
Google Sheet
↓
Google Drive Archive

## 17.7 Resume Standards

### Supported Formats

- DOCX

- PDF (text selectable)

### Not Supported

- Image-based PDFs

- Password-protected documents

### Maximum File Size

10 MB

## 17.8 Error Handling Strategy

### Error 1

Unreadable Resume

Action:

Stop workflow

Notify recruiter

### Error 2

OpenAI Failure

Action:

Retry once

### Error 3

Invalid JSON

Action:

Run JSON correction step

### Error 4

Empty Resume

Action:

Reject upload

## 17.9 Current Status

Planning Complete

Ready for Implementation

# 18. Questions & Clarification Log

## Q1

Why use JSON instead of plain text?

### Answer

JSON provides structured data that can be reliably mapped into automation workflows.

### Decision

Use JSON as system standard.

## Q2

Should Local AI be used initially?

### Answer

No.

Focus on workflow design and business automation first.

### Decision

OpenAI + N8N for Phase 1.

## Q3

Where should extracted candidate data be stored?

### Answer

Google Sheets + Google Drive.

### Decision

Approved as standard architecture.

# 19. Phase 1 – Module 2

# Resume Upload Automation

## 19.1 Module Objective

Eliminate the manual process of:

- receiving resumes

- downloading resumes

- saving resumes manually

- organizing resumes manually

The objective is to create a standardized workflow that allows recruiters to upload resumes through a form and automatically store them in a centralized location.

## 19.2 Business Problem

### Existing Process

Recruiter receives resume
↓
Downloads resume
↓
Creates folder manually
↓
Uploads to Drive manually
↓
Shares with team

Problems:

- Repetitive work

- Human errors

- Inconsistent storage

- Difficult tracking

- No audit trail

## 19.3 Desired Process

Recruiter
↓
Submit Form
↓
Upload Resume
↓
N8N Workflow
↓
Google Drive
↓
Centralized Storage

## 19.4 Module Scope

### Included

- Resume upload form

- Recruiter information capture

- Requirement ID capture

- Resume file upload

- Automatic Google Drive storage

- Metadata validation

### Excluded

- Resume text extraction

- OpenAI processing

- JSON generation

- Email generation

- Document generation

These functions are covered in later modules.

# 19.5 Workflow Architecture

## Initial Architecture

Recruiter
↓
Resume Upload Form
↓
N8N

## Final Architecture

Recruiter
↓
N8N Form
↓
Resume Upload
↓
Google Drive Upload
↓
Raw Resume Repository

# 19.6 Form Design

## Form Type

N8N Native Form

Reason:

- No external dependencies

- Easy deployment

- Simple recruiter experience

- Direct workflow integration

## Form Fields

### Recruiter Name

Type:

Text

Required:

Yes

Purpose:

Track recruiter activity.

### Req ID

Type:

Text

Required:

No

Purpose:

Associate candidate with requisition.

### Resume

Type:

File Upload

Required:

Yes

Purpose:

Candidate resume submission.

Supported Formats:

- DOCX

- PDF

# 19.7 Storage Architecture

## Google Drive Structure

Learning & Ideas
│
└── AI Automation - Recruitment
│
└── Resume Submission Automation
│
└── Raw Resumes

## Purpose of Raw Resumes Folder

The Raw Resumes folder serves as the source-of-truth repository for all uploaded resumes.

No AI processing occurs at this stage.

Files remain unchanged.

# 19.8 Google Drive Integration

## Integration Type

Google Drive OAuth

## Validation Performed

Google Drive Search Test

Result:

Passed

## Validation Outcome

N8N successfully:

- authenticated

- accessed folders

- listed files

- uploaded files

# 19.9 Resume Upload Configuration

## Google Drive Node Settings

Resource:

File

Operation:

Upload

Input Data Field Name:

Resume

## Destination Folder

Raw Resumes

## Naming Strategy

Original filename preserved.

Example:

Sabu George_ETRM.docx

No renaming performed.

Reason:

Maintain traceability and compliance.

# 19.10 Testing Performed

## Test Case 1

### Objective

Verify form submission.

### Result

Passed

## Test Case 2

### Objective

Verify file upload.

### Result

Passed

## Test Case 3

### Objective

Verify Google Drive storage.

### Result

Passed

## Test Case 4

### Objective

Verify metadata capture.

### Result

Passed

Metadata available:

- File Name

- File ID

- File URL

- MIME Type

- File Size

# 19.11 Problems Encountered

## Problem #1

Workflow could not be executed.

Error:

Complete required fields first.

### Root Cause

Mandatory Form Title was not configured.

### Solution

Populate Form Title before testing.

### Prevention

Always verify required fields before workflow execution.

## Problem #2

Unable to locate accepted file type settings.

### Root Cause

Different N8N versions expose different form configuration options.

### Solution

Proceed without form-level restrictions.

File validation will be implemented later in workflow logic.

### Prevention

Do not rely solely on UI-based validation.

Implement workflow-level validation.

# 19.12 Lessons Learned

## Lesson 1

Validate infrastructure before building business logic.

Google Drive connectivity should be tested before upload implementation.

## Lesson 2

Build one automation layer at a time.

Avoid combining:

- upload

- extraction

- AI

- document generation

in a single implementation phase.

## Lesson 3

Metadata is valuable.

File metadata enables future:

- duplicate detection

- auditing

- reporting

- candidate tracking

## Lesson 4

Form design impacts future reporting.

Capturing recruiter name and req ID now avoids redesign later.

# 19.13 Consultant Insights

Most staffing firms attempt to automate extraction before establishing a controlled intake process.

The correct order is:

Resume Intake
↓
Storage
↓
Extraction
↓
Document Generation
↓
Submission Automation

A stable intake process significantly improves downstream automation reliability.

# 19.14 Module Completion Checklist

| Item | Status |
| --- | --- |
| N8N Form Created | Complete |
| Recruiter Fields Added | Complete |
| Resume Upload Added | Complete |
| Form Submission Tested | Complete |
| Google Drive Connected | Complete |
| Resume Storage Configured | Complete |
| File Upload Tested | Complete |
| Metadata Validated | Complete |

# 19.15 Module Status

Module:

Phase 1 – Module 2

Name:

Resume Upload Automation

Status:

COMPLETED

Validation Status:

PASSED

Production Readiness:

Ready for Module 3

# 19.16 Next Module

Phase 1 – Module 3

Resume Text Extraction

Objective:

Convert uploaded DOCX/PDF resumes into machine-readable text that can be processed by AI for candidate data extraction.

We are now ready to start Module 3 – Resume Text Extraction, where the workflow becomes:

Recruiter Uploads Resume
↓
Google Drive Storage
↓
Resume Text Extraction
↓
Structured Text Output

Before implementation, I'll first provide the Module 3 overview (all steps), and then we'll continue one step at a time as agreed.

Top of Form

Bottom of Form

Bottom of Form